29th of May

We meet with IB

We asked him about Use Cases:

If login is a use case in itself or part of a use case

We asked him about the way we managed sprints:

If work in a sprint was delayed more than intended because of external factors how should we approach it as the actual situation is different as it was initially planned

We should document the change in the process report that we went from 9 sprints to 5 sprints while the work load is staying the same.

1st sprint was consisted of 4 Thursdays and the next sprints we consisted of the initial time frame we wanted to work