SCRUM Planning

Claudiu Rediu 266129

Dominika Kubicz 266148

Nikita Roskovs 266900

Tudor Ciobanu 267632

Ib Havn (IHA)

Joseph Chukwudi Okika (JOOK)

Knud Erik Rasmussen (KERA)

Mona Wendel Andersen (MWA)

**ICT Engineering**

**Semester 2**

**22.03.2018**

Contents

[1. SCRUM Roles 3](#_Toc513115857)

[2. Sprint Planning 3](#_Toc513115858)

[3. Group Meetings 4](#_Toc513115859)

[4. Sprint Backlogs 4](#_Toc513115860)

# 1. SCRUM Roles

SCRUM Master: Claudiu Rediu  
Product Owner: Tudor Ciobanu

# 2. Sprint Planning

1st Sprint:

9th of April – 13th of April (4 days, 5 hours a day, 20 hours per person, 80 hours a sprint)

2nd Sprint:

16th of April – 20th of April

3rd Sprint:

23rd of April – 26th of April

4th Sprint:

30th of April – 4th of May

5th Sprint:

7th of April – 11th of May

6th Sprint:

14th of May – 18th of May

7th Sprint:

21st of May – 25th of May

8th Sprint:

28th of May – 1st of June (5 days, 7 hours, 35 hours per person, 140 hours a sprint)

9th Sprint:

4th of June – 8th of June (5 days, 7 hours, 35 hours per person, 140 hours a sprint)

# 3. Group Meetings

Group meetings will be work days that we decided on in the sprint and after each sprint as SCRUM Reviews and Retrospective. There would be approximately 80 hours of work per sprint. During the project period the working hours would be approximately 140 working hours.

Group meetings, SCRUM Reviews and Retrospective would be held at the university.

# 4. Sprint Backlogs

1st Sprint

|  |  |
| --- | --- |
| ID | Task |
| 1 | Create the MVC for the administrator part of the system |
| 2 | Create the GUI for the administrator part of the system |
| 3 | Create a database for the administrator part of the system |
| 4 | Document the implementation of the administrator part of the system |
| 5 | Create ER diagram and logical data model for the database |